## Slide 1: Scaling Product Ownership A Story
Peter Saddington, CSM CSP
Enterprise Agile Coach, Thinqube, Inc.
Agilescout.com
@agilescout
Notes: >>Have music on (if possible)

## Slide 2
Peter Saddington - CSP, CSM, M.A. Counseling, M.A. Education
Independent Enterprise Agile Coach
Over 14 years in IT – Programmer, Dev Manager, Project/Program Manager, VP Development, Enterprise Agile Coach
Government, DoD, healthcare, web & media, telecom, financial
me@peter.ps
404.669.6662
peter.ps
agilescout.com
scrumpocketguide.com
twitter.com/agilescout

## Slide 3: A True Project Story – I <3 Govt (Contracts)
Let’s talk about the PO for a bit
I’ll tell you a story
It’s a long day
It’s the last session
Let’s get to the point
45 minutes
Q&A + Discussion (Hopefully)

## Slide 4: Product Owner Responsibilities
Tells the team what they need to build
Creates the prioritized product backlog (PPLB)
Represents the customer
Elaborates requirements
Participates in scrum meetings
Inspects the product at end
Course corrects or change direction
Communicate progress and vision

## Slide 5: Many Roles of the Product Owner
Leads the team what they need to build
Creates the prioritized product backlog (PBI)
Represents the customer
Requirements Elaboration
Communicates vision
Participates in meetings
Inspects the product at end
Course corrects or change direction
Communicate progress
  PRODUCT MANAGER
  PRODUCT MANAGER
  CLIENT REPRESENTATIVE
  BUSINESS ANALYST
  PRODUCT MANAGER
  TEAM MEMBER
  QUALITY ASSURANCE
  MANAGEMENT
  PROJECT MANAGER
Notes: Product owner is a big role! – Many times we won’t be able to tell when a product will get done because of all the moving parts

## Slide 6: Typical Product Ownership
Delivery Team
PRODUCT OWNER
CSM / Project Manager
Developers
Analysts
QA
UI/UX
Delivery Personnel
Notes: AREAS of INFLUENCE – ARCHITECTS, INFRA, OTHER STAKEHOLDERS

## Slide 7: A Simple Product
Product Owner
Single Application
Team 1
Single Team
Works with the team via:
Product Backlog Prioritization
Sprint Review and Demos
Backlog Grooming

## Slide 8
Notes: 4 PEOPLE – IRON TRIANGLE

## Slide 9
OR

## Slide 10
Purpose?
Notes: WHAT is the purpose of this system? – 125K ANG and 75K Reservists need to access the new portal, it needs to be easy to use.

## Slide 11: Scaling Product Ownership Check List
Vision – Understand what the purpose is

## Slide 12: Process FAIL or WIN?
2 Options…
#1 Requirements Document!
Notes: REQUIREMENTS – You have them in front of you, it took 3+ months to create them and we understand that you can make it “agile” even with all the constraints.

## Slide 13
ASK
REWARD
PENALIZE
BUILD

## Slide 14: “If you could have one thing…”
Notes: PUT REQUIREMENTS DOCUMENT ASIDE – already read a bit of it.
to get their CBT’s/Medical Checks/Orders/be deployed in 72 hours.
Riddle me this… pick one, any one? – START THERE and build
I WAS FORTUNATE. I had 1 Maj/2 lt. col/1 program manager who all pretty much knew what needed to be done. These guys were the perfect product owners.

## Slide 15: Scaling Product Ownership Check List
Vision – Understand what the purpose is
Business Goals – Understand the “Mission Critical” priorities
Notes: I WAS FORTUNATE. I had 1 Maj/2 lt. col/1 program manager who all pretty much knew what needed to be done. These guys were the perfect product owners.

## Slide 16
2 Weeks
Notes: After meeting with the stakeholders, a whole slew of military personnel, lead developers, the team, business analysts, and a really cool architect (which is a whole story in itself). I had more documentation on my plate than ever in the history of ever.
I had functional decomps, work break down structures, scenario documents, and even had the privilege to sit and wait in a fully padded room with a single telecom in the middle and a light with two options: RED AND GREEN.
I was beginning to see the pictures clearly now.

## Slide 17: [BEFORE] Complex Product ONE FULL TEAM
1B
Lt. Col. #1
Data
1C
Prog. Man.
Change Control
1A
Maj. #1
Portal
MULTIPLE APPLICATIONS
Team 1
ABCD
Single
Team
1D
Lt. Col. #2
Architecture
Notes: TFS – Coupled with microsoft project. Man! We’re agile! And there was a whole team in the contract to just “manage” TFS
Many to many relationships

## Slide 18
OR

## Slide 19: [BEFORE] Trial and Error Managing the Enterprise Backlog
Team 1A
Team 1C
Team 1B
DEPENDENCIES / CONSTRAINTS
- Blocking progress
Team 1D
Notes: Managing the enterprise backlog of work across teams can the stifling of value. One team can hinder or block another teams progress
Final team, architecture and infrastructure… well they didn’t know what to do.
This caused a problem… teams weren’t working. And we need FULL UTILIZATION!

## Slide 20: FULL UTILIZATION

## Slide 21: [BEFORE] Team Workload Across Teams
Team 1A
Team 1C
Team 1B
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Team 1D
Notes: What ELSE DID I FIND?
REMEMBER, THEY WERE AGILE because of TFS management coupled with MS PROJECT

## Slide 22: [BEFORE] Team Workload – Adding Work
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 2
Feature 1
Feature 2
Feature 1
Feature 1
Feature 1
Feature 1
Feature 2
Feature 2
Team 1A
Team 1C
Team 1B
Team 1D
Notes: Having team 2 and 3 “busy” doesn’t help team 1 finish feature 1 quicker. – SO teams start to work on next features as TEAM 1 completes feature 1

## Slide 23: [BEFORE] Team Workload - Gaps
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 2
Feature 1
Feature 2
Feature 1
Feature 1
Feature 1
Feature 1
Feature 2
Feature 2
Feature 2
Feature 2
Feature 2
Feature 2
Feature 2
Team 1A
Team 1C
Team 1B
Team 1D
Notes: If we have strict specialization, then harder to have generalists. As teams are not aligned, more GAPS will be created between the different teams.

## Slide 24: [BEFORE] Team Workload – Full Capacity
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 2
Feature 1
Feature 2
Feature 1
Feature 1
Feature 1
Feature 1
Feature 2
Feature 2
Feature 2
Feature 2
Feature 2
Feature 2
Feature 2
Feature 3
Feature 3
Feature 3
Feature 3
Team 1A
Team 1C
Team 1B
Notes: Value > than being busy – The picture of a full team at play here with multiple dependencies and feature crossover.

## Slide 25
VALUE > BEING BUSY

## Slide 26: [BEFORE] Team Workload Estimate
Feature 1
Feature 1
Feature 2
Feature 2
Feature 2
Feature 3
Feature 3
Feature 3
Feature 1
3 Months

## Slide 27: [BEFORE] Team Workload Estimate
Feature 1
Feature 1
Feature 2
Feature 2
Feature 2
Feature 3
Feature 3
Feature 3
Feature 1
6 Months

## Slide 28: [BEFORE] Team Workload Estimate
Feature 1
Feature 1
Feature 2
Feature 2
Feature 2
Feature 3
Feature 3
Feature 3
Feature 1
9 Months
Notes: The business likes to see this type of estimation for stories and/or features

## Slide 29: SIMPLE!
9 Months Dude!
Easy-cakes!

## Slide 30: Team Workload Reality
Feature 2
Feature 3
Feature 1
Feature 2
Feature 3
Feature 2
Feature 1
Feature 3
Feature 1
7 Months
Notes: FEATURE 1 will take 7 months, spread over multiple teams with teams filling up gaps in capacity with other features/stories

## Slide 31: Team Workload Reality
Feature 2
Feature 3
Feature 1
Feature 2
Feature 3
Feature 2
Feature 1
Feature 3
Feature 1
7 Months
10 Months
Notes: Since teams aren’t working in tandem to attack features and fully complete features, the time to deployment is compounded.

## Slide 32: Team Workload Reality
Feature 2
Feature 3
Feature 1
Feature 2
Feature 3
Feature 2
Feature 1
Feature 3
Feature 1
7 Months
10 Months
15 Months

## Slide 33
ARGG!!!
Notes: Is the iron triangle with all facets FIXED really work? Uh…

## Slide 34: Process FAIL or WIN?
2 Options…
#1
Req Fail
Let’s try #2

## Slide 35: [AFTER] - Multiple Teams for SINGLE Product – INDIVIDUAL TEAMS
2
Lt. Col. #1
Data
3
Prog. Man.
Change Control
1
Maj. #1
Portal
Team 4
4
Lt. Col. #2
Architecture
Team 1
Team 3
Team 2
Notes: 1. CHANGED UP THE TEAMS Dedicated teams, led by product owners who were responsible for those teams guidance and direction.

## Slide 36
Notes: 2. Created a kanban wall board to visualize priorities
HERE IS A VIEW OF THE TOTAL ENTERPRISE BACKLOG

## Slide 37
Notes: 3. Had a common understanding of a definition of done. – in our case, that meant, are all the TEAMS ALIGNED and INFORMED of development progress

## Slide 38: [AFTER] Team Workload Balanced Approach
Team 1
Team 3
Team 2
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Notes: Lets go back to the beginning

## Slide 39: [AFTER] Team Workload Balanced Approach
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Spread your features across teams
Team 1
Team 3
Team 2
Team 4
Notes: Now not all teams will be at full capacity. This is ok. “Swarming” – To attack features. Cross-pollinate experiences, create cross-functional learning environments

## Slide 40: [AFTER] Team Workload Balanced Approach
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 2
Feature 2
Feature 2
Feature 2
Feature 2
After full completion of Feature 1,
continue on to Feature 2!
Team 1
Team 3
Team 2
Team 4
Notes: Full completion and full “DONE-NESS.”

## Slide 41: [AFTER] Team Workload Balanced Approach – LIMIT WIP
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 1
Feature 2
Feature 2
Feature 2
Feature 2
Feature 2
Feature 3
Feature 3
Feature 3
Feature 3
Feature 3
Complete all features as a single aligned-team.
Team 1
Team 3
Team 2
Team 4

## Slide 42
Notes: HERE IS A TEAM LEVEL VIEW OF WORK NEEDED

## Slide 43: Scaling Product Ownership Check List
Vision – Understand what the purpose is
Business Goals – Understand the “Mission Critical” priorities
Visualize Priorities + Limit Team WIP – At enterprise level
Definition of Done – Alignment for teams!

## Slide 44: Coordination of Effort “Product Management Alignment Team”
Team 1
Team 3
Team 2
Architects
Integration
Others…
Team 4
Notes: Alignment of culture > people, processes, tools,

## Slide 45
Scrum of Scrums

## Slide 46
Weekly Update – Team X - Sprint Y
Issues/Impediments
What is preventing from meeting Sprint commitment?
1.
2.
What is the team doing to resolve and meet Sprint commitment?
1.
2.
What is the team asking from Management to help resolve and meet Sprint commitment?
1.
2.
Additional Discussion Topics:
1.
2.
3.
Points Committed: XX Points Delivered: YY

## Slide 47: Scaling Product Ownership Check List
Vision – Understand what the purpose is
Business Goals – Understand the “Mission Critical” priorities
Visualize Priorities + Limit Team WIP – At enterprise level
Definition of Done – Alignment for teams!
Scrum of Scrums – Remove Constraints!
And… boom goes the dynamite.

## Slide 48: Final Results
2 week sprints
Full Product Owner engagement
78% of features complete in first 4 months
130% decrease in defects
90% of Mission Critical Features complete ahead of schedule (9 months)
$12.7M program extended to $22.2M
HAPPY CUSTOMER

## Slide 49: Summary
Big visible charts
Team alignment daily/weekly
Make policies explicit
Cultural change must happen
Product Owners need to align and know all constraints on teams + EMPOWERMENT! RAR!
One strategy doesn’t always work for all
Full alignment of teams isn’t always possible!

## Slide 50
Peter Saddington - CSP, CSM, M.A. Counseling, M.A. Education
Independent Enterprise Agile Coach
Over 14 years in IT – Programmer, Dev Manager, Project/Program Manager, VP Development, Enterprise Agile Coach
Government, DoD, healthcare, web & media, telecom, financial
me@peter.ps
404.669.6662
peter.ps
agilescout.com
scrumpocketguide.com
twitter.com/agilescout